## Slide 1: Schedule and Status
Accomplishments last week:
  Synthesis
  Working on fully connected (get to a point where we have to change everything on our design, e.g., whole system has to be 32-bit).
  Working on pooling layer (synthesis doesn’t pass at 200MHz)
  Researching and thinking how to parallelize our design
Working on this week:
  Adding output FIFO to parallelize through output features map (output feature map are independent).
  Finishing synthesis: 2 points don’t work@200MHz
    Hold point between register and DSP
    Setup point in the pooling layer
Challenges/ Difficulties / Needs in Integration Testing
  In fully connected layer, divisions need a huge precision to work.
  Exponential values go high very quickly so that it’s impossible to use only 16 bit to encode it.
  Don’t understand the violation of the hold time.
2 min